# Project Proposal: Rhythm Runner - A Music-Driven Side-Scrolling Game

## 1 Project Overview

​Project Title:​​ Rhythm Runner: A Music-Driven Side-Scrolling Game

​Course:​​ Computer Music

​Project Type:​​ Undergraduate Semester Group Project

​Project Duration:​​ 5-6 weeks

​Core Concept:​​

This project aims to develop a 2D side-scrolling music game inspired by the core mechanics of Muse Dash. The core gameplay involves a character automatically running through a level, while the player must hit specific keys in sync with the music to perform actions (e.g., jump, attack) corresponding to approaching obstacles or enemies. Success depends on the player's ability to match their inputs with the rhythmic structure of the level's background music. The game will be developed primarily in Python, utilizing the Pygame library for graphics, audio handling, and game loop management .

The primary objective is to create a seamless fusion of music rhythm and interactive gameplay, where the level design is intrinsically tied to the audio track. The project will explore core concepts of computer music, such as beat tracking, rhythmic mapping, and real-time audio processing within an interactive environment .

## 2 Core Features & Gameplay Design

The following table outlines the core features planned for the "Rhythm Runner" prototype.

| Feature Category | Description | Implementation Priority |
| --- | --- | --- |
| ​Core Gameplay Loop​ | Character auto-runs; player presses keys (e.g., spacebar, 'J', 'K') to the beat to jump over pits or attack enemies. Judgement system (Perfect/Great/Miss) based on timing accuracy. | High |
| ​Music & Rhythm System​ | Integration of pre-composed music tracks. Levels are designed using a "beatmap" - a file that maps note events (obstacles/enemies) to specific timestamps in the music . | High |
| ​Visual Design​ | Simple, clear 2D art style. Distinct visual cues for different note types. Background elements that pulse or change in sync with the music's beat to enhance rhythmic feedback . | Medium |
| ​Scoring & Progression​ | Score based on timing accuracy. Combo multipliers. Unlockable characters or skins as progression rewards. | Medium |
| ​Technical Foundation​ | Python with Pygame for core engine. Custom-built level editor for creating beatmaps. | High |

## 3 Technical Architecture & Implementation Plan

### 3.1 Technology Stack

- ​Programming Language:​​ Python. Chosen for its simplicity, extensive libraries, and suitability for rapid prototyping .

- ​Core Library:​​ ​Pygame. It provides essential functionalities for 2D game development, including window management, sprite handling, sound playback, and user input processing .

- ​Audio Processing:​​ Pygame's mixermodule will handle background music playback and sound effects. For more advanced audio analysis (e.g., beat detection for the level editor), libraries like librosamay be explored.

- ​Data Serialization:​​ JSON format will be used to store beatmap data, which defines the timing and type of events in each level .

### 3.2 System Components

The game's architecture will be organized into several key modules, drawing inspiration from common rhythm game design patterns :

- ​Game Manager:​​ The central controller that initializes the game, manages the state (menu, playing, paused, game over), and coordinates between other modules.

- ​Audio Synchronization Engine (AudioSync):​​ This is a critical component. It will manage music playback using precise timing (e.g., based on pygame.mixer.music.get_pos()or system clocks) to ensure visual elements are perfectly synchronized with the audio track . Even minor desynchronization can break the player's immersion.

- ​Beatmap Loader:​​ This module will read and parse the JSON beatmap files. The data structure will include the song's BPM (Beats Per Minute), an offset value to calibrate audio-visual sync, and a list of note events, each with a timestamp and type .

- ​Note Spawner & Object Pool:​​ Based on the current playback time from the AudioSyncmodule, this system will instantiate note objects (visualized as obstacles or enemies) ahead of time so they reach the "hit line" precisely when the corresponding note plays in the music. An object pool will be used to efficiently manage the creation and destruction of note objects for optimal performance .

- ​Hit Judgment System (HitJudge):​​ This system will calculate the time difference between a player's input and the exact moment a note reaches the target line. It will then assign a judgement (e.g., Perfect, Great, Miss) based on predefined timing windows . This directly affects the player's score and combo.

- ​Simple Level Editor:​​ We will develop a basic standalone tool that allows developers to listen to a music track and press keys to place notes visually. This tool will output the corresponding beatmap JSON file, streamlining the level creation process.

## 4 Project Development Roadmap

The project will be developed in three main phases to ensure steady progress and manageable milestones.

- ​Phase 1: Core Prototype (Weeks 1-3)​​

  - Set up the basic Pygame environment with a scrolling background.

  - Implement the AudioSyncmodule with a simple, fixed-BPM track.

  - Create a basic note spawning and movement system.

  - Develop the core HitJudgelogic with visual feedback (Perfect/Miss).

- ​Phase 2: Polished Gameplay (Weeks 4-6)​​

  - Design and implement the JSON-based beatmap format.

  - Build the functional level editor for creating custom levels.

  - Create at least two complete levels with distinct music tracks.

  - Add a scoring system, combo counter, and a simple UI for displaying judgements.

  - Introduce different note types (e.g., jump, attack) and corresponding character animations.

- ​Phase 3: Final Integration & Polish (Weeks 7-8)​​

  - Add game menus (start, level selection, options).

  - Implement character selection and unlockable content.

  - Conduct rigorous playtesting to fine-tune difficulty and timing windows.

  - Optimize performance and fix bugs. Prepare final project documentation and presentation.

## 5 Challenges and Mitigation

- ​Audio-Visual Synchronization:​​ This is the most significant technical challenge. Even small delays can ruin the experience.

  - Mitigation:Implement a robust timing system using dspTime-like concepts from Pygame's audio clock, and include a calibration setting in the game options to let players adjust for inherent system audio latency .

- ​Beatmap Design Complexity:​​ Creating fun and well-timed levels is non-trivial.

  - Mitigation:The level editor is crucial here. We will also study the rhythm and pattern design of existing games like Muse Dash.

- ​Performance Optimization:​​ Ensuring the game runs smoothly at a consistent frame rate is vital for accurate input timing.

  - Mitigation:Use object pooling, optimize sprite rendering, and profile the code to identify performance bottlenecks early .

## 6 Conclusion

This project proposes the development of "Rhythm Runner," a Muse Dash-inspired music game that serves as a practical exploration of the intersection between computer music theory and interactive software development. By building a complete game with audio synchronization, beatmapping, and a judgment system, the project will provide hands-on experience with key concepts in digital audio timing, game design, and user interface feedback. The use of Python and Pygame makes the project feasible for an undergraduate team while still tackling sophisticated challenges relevant to the computer music domain. The final deliverable will be a functional, engaging game that demonstrates a direct link between musical rhythm and gameplay mechanics.